# FitcoachAI — Decision Round 1

Prototype v0.8.0 · 27 Oct 2026 · Decided 27 Oct 2026 by the owner (vamsimadhav): 35 APPROVED, 9 DEFERRED, 0 CHANGED. Approved values are applied in v0.9.0. Deferred items need expert, clinical, legal or budget input and are not decided.

44 items: 24 research flags (R1–R26; R8 and R9 are not included because R19 and R21 replaced them in v0.6), 9 prototype flags (X1–X9) and the 11 open questions from ONBOARDING-SPEC §7.1. P1 = decide first (calibration, score and safety), P2 = before the pilot, P3 = can wait.

The citations are real sources that support the direction of each recommendation. Most of the exact numbers are our own placeholders, and the reason column says so.

## Summary

| # | ID | Priority | Topic | Recommendation | Decision |
| --- | --- | --- | --- | --- | --- |
| 1 | R19 | P1 | When does calibration end? | APPROVE as a pilot default, and log the spread values so it can be re-fit | APPROVED |
| 2 | R21 | P1 | Performance Score formula | APPROVE, with one change to consider: show it as 'what you did' feedback, never as a grade, and never lower it for stopping because of pain (already true) | APPROVED |
| 3 | R7 | P1 safety | Gentle-mode level cap and step spacing | APPROVE as conservative until a physio reviews it (ties to OQ-17) | APPROVED |
| 4 | R11 | P1 safety | What pain at check-in does | APPROVE | APPROVED |
| 5 | R17 | P1 safety | One-tap 'I feel good — start workout' | APPROVE for the pilot, and measure: compare how often pain is reported with the one-tap vs | APPROVED |
| 6 | R23 | P1 safety (pain path) | After-session check-in effects | APPROVE the pain path as is | APPROVED |
| 7 | R25 | P1 safety (pain path) | Swap / skip reasons and responses | APPROVE the pain path ('never swap, hold + wording') | APPROVED |
| 8 | X2 | P1 safety | Tolerance labels | APPROVE | APPROVED |
| 9 | X6 | P1 safety | Injury-flag mapping at plan start | DEFER until physio review: keep the current conservative map, and get it signed before launch | DEFERRED |
| 10 | OQ-1a | P1 safety | Pelvic-floor physio review (postpartum) | Get the review before launch | DEFERRED |
| 11 | OQ-5 | P1 safety | Red-flag wording sign-off | Book the legal and clinical review | DEFERRED |
| 12 | OQ-6b | P1 safety | Older adults: default to gentle mode? | Keep the health-check route, but for 70+ also preselect the slower pace and add balance work early | APPROVED |
| 13 | OQ-15 | P1 safety | Regulatory positioning | Get a regulatory review before launch | DEFERRED |
| 14 | OQ-17 | P1 safety | Gentle-mode details | APPROVE as conservative placeholders | APPROVED |
| 15 | R20 | P2 | Beginner starting step | APPROVE | APPROVED |
| 16 | R1 | P2 | Rep, hold and time ranges; sets | APPROVE | APPROVED |
| 17 | X5 | P2 | Step-up check | APPROVE, with the CHANGE option of going back only after 2 poor sessions in a row | APPROVED |
| 18 | R4 | P2 | Bad-session thresholds | APPROVE | APPROVED |
| 19 | R3 | P2 | Moving up | APPROVE | APPROVED |
| 20 | R18 | P2 | Defaults for skipped onboarding screens | APPROVE, but change voice coaching to OFF by default if the app may be used in public places (owner choice) | APPROVED |
| 21 | R26 | P2 | Days-per-week suggestion | APPROVE | APPROVED |
| 22 | R10 | P2 | Check-in → shorter session | APPROVE as an offer only (it already is) | APPROVED |
| 23 | R13 | P2 | Short-sleep threshold (Apple Health) | APPROVE | APPROVED |
| 24 | OQ-18 | P2 | Apple Health read types | APPROVE only the types the engine actually uses today (sleep duration, workouts) | APPROVED |
| 25 | R16 | P2 | Weekly goal and streak | APPROVE | APPROVED |
| 26 | R12 | P3 | Rest between sets | APPROVE for low-intensity bodyweight work | APPROVED |
| 27 | R2 | P3 | Levels per ladder | APPROVE for the prototype | APPROVED |
| 28 | R6 | P3 | Plateau rule | APPROVE | APPROVED |
| 29 | R5 | P3 | Anti-thrash | APPROVE | APPROVED |
| 30 | R15 | P3 | Offer shorter sessions | APPROVE; re-fit from pilot data | APPROVED |
| 31 | R22 | P3 | 'Finished fast' cue | APPROVE (copy only) | APPROVED |
| 32 | R24 | P3 | Experience answer → tone | DEFER, or remove the question to shorten onboarding (ties to OQ-16) | DEFERRED |
| 33 | R14 | P3 | Default reminder time | APPROVE | APPROVED |
| 34 | X1 | P3 | Evidence-tier labels | APPROVE; check the wording with users | APPROVED |
| 35 | X3 | P3 | Rest-day touchpoint | APPROVE | APPROVED |
| 36 | X4 | P3 | Measure chips and run caps | APPROVE | APPROVED |
| 37 | X7 | P3 | Reminder demo | APPROVE | APPROVED |
| 38 | X8 | P3 | Look of the 3D coach | APPROVE for the prototype | APPROVED |
| 39 | X9 | P3 | Demo animations needed | DECIDE on a budget: commission CC0 or owned mocap clips, and have a coach check the form before shipping | DEFERRED |
| 40 | OQ-9 | P3 | Holidays | APPROVE locale only | APPROVED |
| 41 | OQ-11 | P3 | Backups / export | DEFER to the native build | DEFERRED |
| 42 | OQ-12 | P3 | First name for voice | DEFER; test it in the pilot | DEFERRED |
| 43 | OQ-13 | P3 | Voice reliability | APPROVE, because the buttons are always on screen | APPROVED |
| 44 | OQ-16 | P3 | Screen count | DEFER to user testing | DEFERRED |

## Items

### 1. R19 — When does calibration end? (P1)

Question: Calibration ends on data quality only, never on time. When should we stop calling the plan 'calibrating'?

Current placeholder: 6 quality sessions; at least 3 patterns; at least 2 counted sessions per pattern; spread between the last two volume ratios ≤ 0.35

Recommendation: APPROVE as a pilot default, and log the spread values so it can be re-fit.

Why: Two counted sessions per pattern is the minimum for a test-retest comparison. Beginner bodyweight scores also improve quickly through learning (ACSM Guidelines 11th ed. treat the first weeks as an initial adaptation stage), so a spread limit guards against fitting to the learning curve. The exact 0.35 has no published source.

Risk if wrong: Too early: the plan is fit to noisy early numbers and steps up too fast. Too late: users feel stuck in 'calibrating' and drop out.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav).

### 2. R21 — Performance Score formula (P1)

Question: What goes into the score users see, and in what weights?

Current placeholder: 40% exercises completed + 40% reps/time vs target (capped at 100%) + 20% adherence (planned day 1, unplanned 0.75); exercises stopped for pain are left out; unknown counts drop the volume part

Recommendation: APPROVE, with one change to consider: show it as 'what you did' feedback, never as a grade, and never lower it for stopping because of pain (already true).

Why: Self-determination theory (Ryan & Deci, 2000, Am Psychol 55:68–78) supports feedback that is informative rather than controlling. Leaving pain stops out of the score avoids punishing the safe behaviour we ask for. The weights are product judgment, not evidence.

Risk if wrong: Score users read as 'failing' leads to drop-out or pushing through pain to protect it.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav).

### 3. R7 — Gentle-mode level cap and step spacing (P1 safety)

Question: For people with a condition, pain or 'not ready' answers, how far and how fast can the plan move up?

Current placeholder: Max ladder level 1; at least 7 days between steps

Recommendation: APPROVE as conservative until a physio reviews it (ties to OQ-17).

Why: ACSM Guidelines 11th ed. advise starting low and progressing slowly for people with chronic conditions and for older adults. ACSM 2009 progression position stand (Med Sci Sports Exerc 41:687–708) recommends small load increases (about 2–10%) once the current load is managed well. Pacing / graded-activity approaches also use small, time-spaced steps. 7 days is a convention, not a tested number.

Risk if wrong: Too loose: flare-ups or injury in the most vulnerable group. Too tight: boredom; the user leaves gentle mode by answering differently.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav). Notes: Physio review still required before launch

### 4. R11 — What pain at check-in does (P1 safety)

Question: If someone reports pain before a session, what happens?

Current placeholder: Skip loaded patterns for that body area; mark the pattern 'not ready' (on hold)

Recommendation: APPROVE. Keep the verbatim stop/pain wording. Clinician to review the area-to-pattern map (X6).

Why: The app cannot assess pain, so the honest default is to avoid loading the area and point to a professional, which follows standard pre-participation screening logic (ACSM Guidelines 11th ed., ch. 2). The risk of being too careful (a skipped exercise) is much smaller than the risk of loading a painful joint.

Risk if wrong: Not careful enough: aggravating an injury, a safety and liability problem. Too careful: whole sessions get emptied for small aches.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav). Notes: Clinical review still required before launch

### 5. R17 — One-tap 'I feel good — start workout' (P1 safety)

Question: Is it OK that one tap counts as 'sleep good, energy good, no soreness, no pain'?

Current placeholder: One tap = all good; the 4-question check-in is one tap away; the stop-exercising safety text always shows above it

Recommendation: APPROVE for the pilot, and measure: compare how often pain is reported with the one-tap vs. the 4-question check-in.

Why: No published evidence either way. Less friction raises use, but a default 'no pain' answer may hide pain. Showing the safety text every time softens this. The pilot comparison is the only real test.

Risk if wrong: Pain goes unreported, so R11 never fires for people who need it.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav). Notes: Pilot comparison of pain-report rates (one-tap vs full check-in)

### 6. R23 — After-session check-in effects (P1 safety (pain path))

Question: What do post-session answers change? Pain + area → put loaded patterns on hold. 'Hard' effort or 'Low' energy → the next session only is lighter (−2 reps / −5 s / −1 min, never below the range floor, doesn't count towards moving up or down, can be declined).

Current placeholder: As described; one bad day never lowers a level

Recommendation: APPROVE the pain path as is. For the 'lighter' path, consider requiring 2 hard ratings in a row (a CHANGE option), because one hard rating is common in beginners.

Why: Autoregulation with RPE / reps-in-reserve (Helms et al., 2016, Strength Cond J 38:42–49) supports adjusting the next dose from how the last one felt. Single ratings are noisy, which argues for 2 in a row before acting. Not counting eased sessions toward calibration keeps R19 clean, but it can make calibration a little longer.

Risk if wrong: Pain path wrong: same as R11. Ease path too twitchy: the plan keeps backing off, and the user never progresses.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav). Notes: CHANGE option (act only after 2 hard ratings in a row) not applied — owner may choose

### 7. R25 — Swap / skip reasons and responses (P1 safety (pain path))

Question: When someone skips or swaps an exercise, what reasons do we offer and what do we say back?

Current placeholder: Reasons: Injury or pain / Tired or recovering / Equipment or space / Short on time / Something else. Pain → leave it out + hold (never a swap) + pain wording. Tired / short on time → short version. Equipment → seated version. Other → accept. Second time: the user's choice, with the note 'it won't move up until you do it'. Reason optional during calibration, required after.

Recommendation: APPROVE the pain path ('never swap, hold + wording'). Decide whether to warn after repeated skips of the same movement (recommend: a gentle note after 3 skips).

Why: Offering a different exercise when someone reports pain would mean the app is giving clinical advice it can't back up. Holding the pattern and pointing to a professional matches R11. The other counter-offers are product choices.

Risk if wrong: Pain path wrong: a swap loads an injured area. The rest: annoyance if the app is too pushy.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav). Notes: Implemented: note after 3 skips of the same movement in 14 days (not on the pain path)

### 8. X2 — Tolerance labels (P1 safety)

Question: Labels shown per movement from the last 3 observations.

Current placeholder: Any pain → 'Needs care'; 2 or more hard → 'Finding it tough'

Recommendation: APPROVE. Physio/coach to check the words do not sound like a diagnosis.

Why: These are heuristics with no published threshold. 'Needs care' is purposely non-clinical. Review the wording with a clinician and with OQ-5 (red-flag wording).

Risk if wrong: A label that reads like a diagnosis creates medical-claim risk (OQ-15). A label that is too soft hides a real problem.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav). Notes: Clinical review still required before launch

### 9. X6 — Injury-flag mapping at plan start (P1 safety)

Question: Which onboarding answers (body area, readiness) block which movement patterns?

Current placeholder: 'Not ready' or gentle readiness → injury gate; REGION_LOAD / TRIG_MAP map body areas to patterns

Recommendation: DEFER until physio review: keep the current conservative map, and get it signed before launch.

Why: Mapping body areas to the patterns that load them is a clinical judgment. We have no source to cite, so this must not be locked in without a clinician.

Risk if wrong: A missed mapping (e.g. wrists → push-ups) loads an injured area.

Decision: DEFERRED — 2026-10-27, owner (vamsimadhav). Reason: Needs physio review of the injury map; current conservative map stays until signed off before launch

### 10. OQ-1a — Pelvic-floor physio review (postpartum) (P1 safety)

Question: The 12-week early-postpartum rule is approved, but a pelvic-floor physio has to review it. Does a C-section need longer? Are the post-session postpartum questions right?

Current placeholder: 12 weeks early postpartum; core starts at step 0

Recommendation: Get the review before launch. Until then keep 12 weeks for everyone, and add the line 'if you had a C-section, follow your clinician's advice on timing'.

Why: ACOG Committee Opinion 804 (2020) says activity can resume gradually once medically safe and that timing after a C-section is individual. Return-to-running guidance (Goom, Donnelly & Brockwell, 2019) suggests about 12 weeks before high-impact work, so 12 weeks for loaded core work is in line with it.

Risk if wrong: Wrong timing or exercises can worsen diastasis recti or pelvic-floor problems.

Decision: DEFERRED — 2026-10-27, owner (vamsimadhav). Reason: Needs pelvic-floor physio review before launch. Interim: C-section line "follow your clinician's advice on timing" added

### 11. OQ-5 — Red-flag wording sign-off (P1 safety)

Question: The SAFE-REF / DOC / STOP / PAIN wording needs legal and clinical review, and localization (e.g. 'family doctor' vs 'GP', emergency number).

Current placeholder: Current verbatim wording, English only

Recommendation: Book the legal and clinical review. Keep the wording locked (verbatim) until then. Localize per launch country.

Why: The stop warning signs follow ACSM pre-participation and exercise-termination guidance (ACSM Guidelines 11th ed.). The exact wording and the emergency numbers are legal and country-specific.

Risk if wrong: Wrong wording or the wrong emergency number in a real emergency.

Decision: DEFERRED — 2026-10-27, owner (vamsimadhav). Reason: Needs legal + clinical review; red-flag wording stays verbatim until then

### 12. OQ-6b — Older adults: default to gentle mode? (P1 safety)

Question: Should people aged 70+ start in gentle mode by default, or only through the health check (current)?

Current placeholder: Only through the health check

Recommendation: Keep the health-check route, but for 70+ also preselect the slower pace and add balance work early. Don't force gentle mode on everyone by age.

Why: ACSM Guidelines 11th ed. and WHO 2020 guidelines (Bull et al., Br J Sports Med 54:1451–62) recommend activity for older adults with progression fitted to the person, plus balance training. Age alone is a poor stand-in for ability; the health-check answers are more specific.

Risk if wrong: Too loose: falls or overexertion. Too strict: patronising for fit older adults.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav). Notes: Already met: 70+ gets the easier balance version and lower thresholds; no pace setting exists, so no new feature

### 13. OQ-15 — Regulatory positioning (P1 safety)

Question: Confirm that the app is a general wellness app (not a medical device) in the target countries, and check App Store rules for health claims in our copy.

Current placeholder: Assumed general wellness

Recommendation: Get a regulatory review before launch. Avoid 'treat', 'rehab', 'diagnose' and 'injury recovery' in the copy.

Why: US FDA 'General Wellness: Policy for Low Risk Devices' (2016, updated 2019) excludes low-risk fitness apps that make no disease claims. In the EU, MDR 2017/745 depends on the intended purpose as stated in our own claims. Apple App Store Review Guidelines §1.4.1 cover health and medical claims.

Risk if wrong: Being classed as a medical device (approval needed) or rejected by the App Store.

Decision: DEFERRED — 2026-10-27, owner (vamsimadhav). Reason: Needs regulatory review before launch (copy check: no treat/rehab/diagnose wording found)

### 14. OQ-17 — Gentle-mode details (P1 safety)

Question: Gentle mode's effort cap, progression rate and warm-up lengths (S7) are still proposals.

Current placeholder: Effort cap 'moderate'; slower progression (R7); longer warm-up

Recommendation: APPROVE as conservative placeholders. Physio to review together with R7.

Why: ACSM Guidelines 11th ed. suggest light to moderate intensity, longer warm-ups and slower progression for deconditioned people and people with chronic conditions. The exact numbers are ours.

Risk if wrong: Same as R7.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav). Notes: Physio review still required before launch

### 15. R20 — Beginner starting step (P2)

Question: Where does each movement pattern start for a beginner?

Current placeholder: Ladder step 0 everywhere; core step 1 (wall plank); step 0 if postpartum

Recommendation: APPROVE.

Why: Starting with the easiest version and letting the baseline test move it up matches ACSM 2009 'start novices low' guidance. The baseline already adjusts it.

Risk if wrong: Too easy for fit users for a few sessions (calibration corrects it).

Decision: APPROVED — 2026-10-27, owner (vamsimadhav).

### 16. R1 — Rep, hold and time ranges; sets (P2)

Question: Target ranges and how many sets.

Current placeholder: Reps 8–12 (gentle 6–10); holds 15–30 s (gentle 10–20); cardio 3–5 min (gentle 2–3); 2 sets to start, 3 max

Recommendation: APPROVE. Consider 10–15 reps for gentle mode and older adults instead of 6–10.

Why: ACSM 2009 progression position stand: novices 1–3 sets of 8–12 reps. ACSM Guidelines 11th ed.: 10–15 reps for older or deconditioned adults at a lighter effort. Fewer reps of a hard exercise and more reps of an easy one give a similar effort.

Risk if wrong: Too much volume: soreness and drop-out. Too little: no progress.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav). Notes: CHANGE option (10–15 reps for gentle mode) not applied — owner may choose

### 17. X5 — Step-up check (P2)

Question: After stepping up a level, what counts as 'poor', so we go back?

Current placeholder: Hard effort or any set below the range floor → go back

Recommendation: APPROVE, with the CHANGE option of going back only after 2 poor sessions in a row.

Why: Single sessions are noisy (same reasoning as R23). Going back after one bad session is safe but may be too twitchy.

Risk if wrong: Users bounce between levels.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav). Notes: CHANGE option (2 poor sessions in a row) not applied — owner may choose

### 18. R4 — Bad-session thresholds (P2)

Question: How many bad sessions before volume or level is revised, and how many days at minimum between level-downs?

Current placeholder: 2 bad sessions → revise volume; 3 → revise level; at least 7 days between level-downs

Recommendation: APPROVE.

Why: RPE-based autoregulation (Helms et al., 2016) supports responding to trends, not single sessions. The exact counts are practitioner convention.

Risk if wrong: Over-reacting to noise, or missing real overreach.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav).

### 19. R3 — Moving up (P2)

Question: Clean sessions needed before a step-up, and the size of each step.

Current placeholder: 2 clean sessions; +1 rep

Recommendation: APPROVE.

Why: ACSM 2009: add load or reps once the person can do 1–2 reps above the target on 2 sessions in a row (the '2-for-2' rule). This matches it closely.

Risk if wrong: Progress too fast or too slow; low risk.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav).

### 20. R18 — Defaults for skipped onboarding screens (P2)

Question: Defaults when onboarding skips the tone, reminder and Apple Health screens.

Current placeholder: Calm tone; voice on; reminders 'learn my time'; Apple Health not connected

Recommendation: APPROVE, but change voice coaching to OFF by default if the app may be used in public places (owner choice).

Why: Privacy and consent best practice: data access (Apple Health) and notifications should be opt-in, which is already the case. Voice on is a product choice.

Risk if wrong: A surprise voice in public, or a notification the user didn't expect, hurts trust.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav). Notes: CHANGE option (voice coaching OFF by default) not applied — owner may choose

### 21. R26 — Days-per-week suggestion (P2)

Question: Who gets offered 'start with 3 days'?

Current placeholder: Anyone choosing 5 or more days (they can keep their choice)

Recommendation: APPROVE.

Why: ACSM Guidelines 11th ed.: resistance training 2–3 days per week for beginners. Habit research (Lally et al., 2010, Eur J Soc Psychol 40:998–1009) suggests a sustainable routine matters more than an ambitious start.

Risk if wrong: Being pushy toward motivated users (they can keep their choice).

Decision: APPROVED — 2026-10-27, owner (vamsimadhav).

### 22. R10 — Check-in → shorter session (P2)

Question: When is the short session offered?

Current placeholder: Poor sleep, low energy or a lot of soreness → shorter session offered

Recommendation: APPROVE as an offer only (it already is).

Why: The evidence on how sleep and readiness affect training is mixed (HRV-guided training studies show small effects). An optional offer is low risk.

Risk if wrong: Offering too often feels naggy.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav).

### 23. R13 — Short-sleep threshold (Apple Health) (P2)

Question: Below how many hours of sleep is it 'short'?

Current placeholder: Under 6 h

Recommendation: APPROVE.

Why: AASM/SRS consensus (Watson et al., 2015, Sleep 38:843–4) recommends 7 h or more for adults. 6 h is a lenient cut that allows for wearables over- or under-estimating sleep.

Risk if wrong: Small: affects an optional offer only.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav).

### 24. OQ-18 — Apple Health read types (P2)

Question: Which Health data types do we ask to read (S12)?

Current placeholder: Proposal list (sleep, workouts, steps, etc.)

Recommendation: APPROVE only the types the engine actually uses today (sleep duration, workouts). Add more later.

Why: Data minimisation (GDPR Art. 5(1)(c)) and Apple's HealthKit review rules ask apps to request only what they use.

Risk if wrong: App review rejection; users trust us less.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav). Notes: Implemented: only sleep and workouts are read; copy updated

### 25. R16 — Weekly goal and streak (P2)

Question: Weekly goal and streak rules.

Current placeholder: Goal = chosen workouts per week (2 if the week varies); streak = weeks in a row with at least one workout; no penalties or 'broken streak' messages

Recommendation: APPROVE.

Why: Counting weeks (not days) and not shaming missed weeks fits self-determination theory. Daily streaks are known to cause pressure and drop-off after a break.

Risk if wrong: Low.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav).

### 26. R12 — Rest between sets (P3)

Question: Rest between sets.

Current placeholder: 30 s / 45 s

Recommendation: APPROVE for low-intensity bodyweight work.

Why: ACSM 2009 suggests 1–2 min for lighter loads and 2–3 min for heavy compound lifts. Easy beginner bodyweight sets need less, but give a 'need more rest' option.

Risk if wrong: Too little rest: sets fall below range, which looks like 'poor' to X5.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav). Notes: Implemented: "Need more rest? +15 s" button

### 27. R2 — Levels per ladder (P3)

Question: Levels per movement ladder.

Current placeholder: 4

Recommendation: APPROVE for the prototype. Coach review of the regressions and progressions.

Why: Depends on the exercise library; no external standard.

Risk if wrong: Gaps that are too big between steps.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav).

### 28. R6 — Plateau rule (P3)

Question: When is it a plateau, and what do we try first?

Current placeholder: 4 flat sessions; tempo → add a set → offer a different version → suggest a lighter week

Recommendation: APPROVE.

Why: The order of these steps is not settled in research. A lighter week as a last step is common practice.

Risk if wrong: Low.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav).

### 29. R5 — Anti-thrash (P3)

Question: Minimum sessions between plan changes.

Current placeholder: 2

Recommendation: APPROVE.

Why: Product stability choice.

Risk if wrong: Low.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav).

### 30. R15 — Offer shorter sessions (P3)

Question: Offer shorter sessions if the real length is below X × planned.

Current placeholder: 0.7

Recommendation: APPROVE; re-fit from pilot data.

Why: Arbitrary threshold.

Risk if wrong: Low.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav).

### 31. R22 — 'Finished fast' cue (P3)

Question: Average seconds per rep that counts as fast.

Current placeholder: Under 2 s per rep

Recommendation: APPROVE (copy only).

Why: ACSM 2009 suggests moderate tempos (roughly 1–2 s up, 1–2 s down) for novices.

Risk if wrong: Low: copy only.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav).

### 32. R24 — Experience answer → tone (P3)

Question: Is the experience question still worth asking?

Current placeholder: 4 tone lines; never changes difficulty

Recommendation: DEFER, or remove the question to shorten onboarding (ties to OQ-16).

Why: Product choice.

Risk if wrong: Low.

Decision: DEFERRED — 2026-10-27, owner (vamsimadhav). Reason: Experience question kept but unused for tone; revisit with OQ-16 screen-count testing

### 33. R14 — Default reminder time (P3)

Question: Default nudge time before the app learns the user's pattern.

Current placeholder: 18:00

Recommendation: APPROVE.

Why: JITAI work (Nahum-Shani et al., 2018, Ann Behav Med 52:446–62) suggests learning the timing from the person, which the app does. 18:00 is only the first guess.

Risk if wrong: Low.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav).

### 34. X1 — Evidence-tier labels (P3)

Question: Unknown / Baseline only / Early / Building / Personalized: what counts as each?

Current placeholder: Based on counts of observations and sessions (engine tier())

Recommendation: APPROVE; check the wording with users.

Why: Measurement-reliability choice; no external standard.

Risk if wrong: Claiming 'personalized' too early is a trust problem.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav).

### 35. X3 — Rest-day touchpoint (P3)

Question: Rest-day content.

Current placeholder: 60 s breathing drill + quick check-in

Recommendation: APPROVE.

Why: Low risk; not validated.

Risk if wrong: Low.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav).

### 36. X4 — Measure chips and run caps (P3)

Question: Chip ranges and the 120 s cap for reps.

Current placeholder: Chips around the target; 120 s cap

Recommendation: APPROVE.

Why: Usability only.

Risk if wrong: Low.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav).

### 37. X7 — Reminder demo (P3)

Question: Reminders: once a day; iOS limits explained.

Current placeholder: 1/day

Recommendation: APPROVE.

Why: Apple WebKit docs: web push on iOS needs Add to Home Screen (iOS 16.4+).

Risk if wrong: Low.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav).

### 38. X8 — Look of the 3D coach (P3)

Question: Is the Quaternius CC0 mannequin acceptable?

Current placeholder: Tinted, faceless CC0 mannequin

Recommendation: APPROVE for the prototype. Design review for tone and body diversity before native.

Why: Placeholder art.

Risk if wrong: Some users don't relate to it.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav). Notes: Design review before launch

### 39. X9 — Demo animations needed (P3)

Question: Only sit-to-stand has an honest CC0 demo. How do we get the rest?

Current placeholder: Text + muscle map for every other exercise

Recommendation: DECIDE on a budget: commission CC0 or owned mocap clips, and have a coach check the form before shipping.

Why: Free CC0 packs (Quaternius UAL 1 and 2 Standard) have no exercise clips. A wrong-form demo is worse than none.

Risk if wrong: Wrong form taught by the app.

Decision: DEFERRED — 2026-10-27, owner (vamsimadhav). Reason: Budget decision on commissioned CC0/owned mocap clips plus coach form check; not decided

### 40. OQ-9 — Holidays (P3)

Question: Use only the device locale for public holidays, or ask for Calendar access?

Current placeholder: Device locale only

Recommendation: APPROVE locale only.

Why: Data minimisation; Calendar access adds privacy friction for little benefit.

Risk if wrong: Low.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav).

### 41. OQ-11 — Backups / export (P3)

Question: Rely on iOS backups only, or add an encrypted export file?

Current placeholder: Prototype has a JSON backup

Recommendation: DEFER to the native build. Recommend an encrypted export if health data is stored.

Why: GDPR Art. 20 (data portability) favours an export.

Risk if wrong: Lost data on a phone change.

Decision: DEFERRED — 2026-10-27, owner (vamsimadhav). Reason: Deferred to the native build

### 42. OQ-12 — First name for voice (P3)

Question: Ask for an optional first name for voice coaching?

Current placeholder: Not asked

Recommendation: DEFER; test it in the pilot.

Why: Product choice.

Risk if wrong: Low.

Decision: DEFERRED — 2026-10-27, owner (vamsimadhav). Reason: Deferred; test in the pilot

### 43. OQ-13 — Voice reliability (P3)

Question: What error rate is OK for on-device 'done' / 'stop' in noisy homes? Do we need hold-to-talk?

Current placeholder: Always-listening; buttons always shown

Recommendation: APPROVE, because the buttons are always on screen. Measure false triggers in the pilot.

Why: No standard; a 'stop' that the app misses is covered by the big Stop button.

Risk if wrong: A missed 'stop' if the user relies only on voice.

Decision: APPROVED — 2026-10-27, owner (vamsimadhav). Notes: Measure in the pilot

### 44. OQ-16 — Screen count (P3)

Question: 11 screens + summary + handoff (+2 conditional). Merge S1 and S2?

Current placeholder: Not merged

Recommendation: DEFER to user testing.

Why: Product choice.

Risk if wrong: Drop-off during onboarding.

Decision: DEFERRED — 2026-10-27, owner (vamsimadhav). Reason: Deferred to user testing

## Sign-off

Approved by: owner (vamsimadhav), 27 Oct 2026. Clinical reviewer: pending (see deferred items and pre-launch reviews).